Hi All,

PFB minutes of the meeting held pertinent to the above said subject.

Please feel free to amend/add information as required.

**Participants**:

Shrikant, Ramesh, Krishnan, Sumeet, Ketan, Geetanjali, Vivek and Resham

**Date/Duration**:

31-Dec-18/1 hour

**Document(s) Referred**:

1. Enclosed attachment(s)
2. Prototypes: <https://xd.adobe.com/view/267ae4bd-74f1-4fc1-4abd-0bcd034e42d7-504b/>
3. 

**Action Items**:

* + - 1. *General*:
         1. Clickable Prototypes:

Font size to be re-considered - Sumeet

Data to be cleaned-up – Sumeet

Cross check flow with xls to ensure compliance to coverage of features – Resham

* + - * 1. Schedule a pre-dry run for the end to end flow by presenter at MTW on 04-Jan-18 (9 AM-12 noon) – Resham

Finalize scope of the 1 hour bootcamp session inclusive of Technical overview to be provided by Shravan – Ramesh/Krishnan/Shrikant

* + - 1. *Pre-registration*:
         1. Cross check flow with xls to ensure compliance to coverage of features – Resham

Consider adding modify and delete scenarios

* + - * 1. Landing page - Modify Information button to be removed and only retained within each applicant card - Sumeet
      1. *Registration Client*: - Sumeet

Refer feedback provided for VDs of *Registration Client*

**Points Discussed**:

1. UIN generation and Authentication related flows can be verbally explained. However, no screens to be presented

Thanks & regards,

Resham Chugani

Business Analyst

-----Original Appointment-----  
**From:** Resham Chugani   
**Sent:** Thursday, December 27, 2018 1:50 PM  
**To:** Resham Chugani; Shrikant Karwa; Krishnan; [ramesh@mosip.io](mailto:ramesh@mosip.io); Anadi Mishra; Sumeet Kumar Kalindi; Ketan Wanjari; Geetanjali Singh; Shravan Poorigali; Romila Mattu; Vivek Srinivasan; Akshaya Rajagopal; Vyas Vemuri; Lalana Mishra  
**Subject:** MOSIP BootCamp - Preview to Functional Demo <Customer Meeting>  
**When:** Monday, December 31, 2018 10:00 AM-11:00 AM (UTC+05:30) Chennai, Kolkata, Mumbai, New Delhi.  
**Where:** MOSIP-MR6-P2-1F <Bridge plus WebEx>

**\*\*\* Re-scheduling based on availability of attendees \*\*\***

**Agenda**:

* + Walk-through of the first version of End to End Clickable prototypes for MOSIP Technology BootCamp

**Link to Prototypes:**

<https://xd.adobe.com/view/267ae4bd-74f1-4fc1-4abd-0bcd034e42d7-504b/>

**Bridge Details**:

India Toll Free : 1800 120 1331 / 7045671331

Guest code      :  **4507775#**

**WebEx Link:**

<https://mindtree.webex.com/join/Kalpana.m>

Thanks & regards,

Resham Chugani

Business Analyst

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  
**From:** Romila Mattu   
**Sent:** Tuesday, December 18, 2018 2:06 PM  
**To:** Shrikant Karwa <[shri@mosip.io](mailto:shri@mosip.io)>; Ramesh Narayanan <[ramesh@mosip.io](mailto:ramesh@mosip.io)>  
**Cc:** Anadi Mishra <[mishra.anadi@gmail.com](mailto:mishra.anadi@gmail.com)>; Resham Chugani <[Resham.Chugani@mindtree.com](mailto:Resham.Chugani@mindtree.com)>  
**Subject:** RE: MOSIP BootCamp - Scope of Functional Demo

Hi Krishnan,

As discussed yesterday, let’s wait till early next week for a preview on this. Visual designs “as is” will not be used. Time/Additional content – will talk only after that.

If we cannot have tablets, will have only demo by presenter. It was a good idea though.

Regards,

Romila

**From:** Shrikant Karwa <[shri@mosip.io](mailto:shri@mosip.io)>   
**Sent:** Tuesday, December 18, 2018 1:21 PM  
**To:** Ramesh Narayanan <[ramesh@mosip.io](mailto:ramesh@mosip.io)>  
**Cc:** Romila Mattu <[Romila.Mattu@mindtree.com](mailto:Romila.Mattu@mindtree.com)>; Anadi Mishra <[mishra.anadi@gmail.com](mailto:mishra.anadi@gmail.com)>; Resham Chugani <[Resham.Chugani@mindtree.com](mailto:Resham.Chugani@mindtree.com)>  
**Subject:** Fwd: MOSIP BootCamp - Scope of Functional Demo

\* This e-mail originated outside of Mindtree. Exercise caution before clicking links or opening attachments \*

+ Ramesh to the discussion !!

---------- Forwarded message ---------  
From: **Krishnan Rajagopalan** <[krish@mosip.io](mailto:krish@mosip.io)>  
Date: Tue, Dec 18, 2018 at 11:45 AM  
Subject: Re: MOSIP BootCamp - Scope of Functional Demo  
To: Resham Chugani <[Resham.Chugani@mindtree.com](mailto:Resham.Chugani@mindtree.com)>  
Cc: Shrikant Karwa <[shri@mosip.io](mailto:shri@mosip.io)>, Romila Mattu <[Romila.Mattu@mindtree.com](mailto:Romila.Mattu@mindtree.com)>, Shravan Poorigali <[Shravan.Poorigali@mindtree.com](mailto:Shravan.Poorigali@mindtree.com)>, Arunkumar Gurumurthy <[arun@mosip.io](mailto:arun@mosip.io)>

Hi Resham,

1)  I like the Visual Design clickable prototype -  I think we have to clean it up a bit to make it more appealing visually with proper flow.

2)   I don't think we can give them tabs.   They have to try it on their smartphones if they want to.

I am given to understand that 1) would take not more than 30 minutes + 10 minutes of Q&A.  For the remaining 20 minutes, please think about what would you like to show other than clickable prototypes - what else can be shown which would be technically appealing to them.   I have asked Shravan to think about it.    Please sync up with him in this regard.

Thanks

Krishnan

On Mon, Dec 17, 2018 at 4:42 PM Resham Chugani <[Resham.Chugani@mindtree.com](mailto:Resham.Chugani@mindtree.com)> wrote:

Hi Shrikant/Krishnan,

As part of the MOSIP Technology Bootcamp, we have identified the aspects we would like to cover as part of the Functional Demo.

Please note the same and provide feedback if any.

1. Showcase user journey translating from *Pre-registration* to *Registration*,through static clickable prototype (based on Visual design)
   1. User journey covered has been attached
2. Additionally, have a QR code rendered on card/handouts, which can be scanned by attendees to view the Pre-registration prototype on the tablets provided

Thanks & regards,

Resham Chugani

Business Analyst

<http://www.mindtree.com/email/disclaimer.html>

--

Best,

Krishnan

Consultant, MOSIP

<http://mosip.io>

--

Best Wishes

Shri

+91-98200-69117